PRODUCT REQUIREMENTS DOCUMENT

Obsidian Copilot Plus

Self-Hosted Feature Implementation

ZnoApps  •  Thiago & Samuel Nogueira

April 2026

Stack: Next.js • TypeScript • Supabase • Tailwind CSS

# Table of Contents

# 1. Executive Summary

This PRD defines the full scope of features required to build a self-hosted implementation of Obsidian Copilot’s premium (Plus) capabilities on top of the existing open-source plugin codebase. The goal is to replicate and extend the paid feature set using ZnoApps’ existing infrastructure stack: Next.js, TypeScript, Supabase (with pgvector), and Tailwind CSS.

The project replaces the Brevilabs backend dependency with self-hosted services, giving ZnoApps full control over data processing, model selection, and feature evolution. The implementation is broken into six core feature modules, each described with user stories, technical architecture, acceptance criteria, and phasing.

# 2. Goals & Non-Goals

## 2.1 Goals

- Replicate all Copilot Plus premium features without dependency on Brevilabs servers

- Maintain full data privacy: no user content leaves self-hosted infrastructure

- Support BYOK (Bring Your Own Key) for all LLM and embedding providers

- Build a modular architecture where each feature can be developed and deployed independently

- Leverage Supabase pgvector for all embedding storage and similarity search

- Enable extensibility so features can be reused across other ZnoApps projects (e.g., DealRadar)

## 2.2 Non-Goals

- Building a hosted SaaS offering for external users (this is internal tooling)

- Replacing the core open-source chat UI (we build on top of it)

- Mobile-native implementation (Obsidian desktop + web only for now)

- Replicating the bundled copilot-plus-flash model (users will always BYOK)

# 3. Feature Overview

The following table summarizes all six feature modules, their priority, and estimated complexity.

| # | Feature Module | Priority | Complexity | Phase |
| --- | --- | --- | --- | --- |
| F1 | Document Conversion Service | P0 — Critical | High | Phase 1 |
| F2 | Enhanced Vault Search (Miyo) | P0 — Critical | High | Phase 1 |
| F3 | AI Agent with Tool Use | P0 — Critical | High | Phase 2 |
| F4 | Web & URL Context Engine | P1 — Important | Medium | Phase 2 |
| F5 | YouTube Content Processor | P1 — Important | Medium | Phase 2 |
| F6 | Composer (In-Chat Note Editing) | P1 — Important | High | Phase 3 |
| F7 | Projects Mode | P2 — Nice to Have | Medium | Phase 3 |
| F8 | Long-Term Memory | P2 — Nice to Have | Medium | Phase 4 |

# 4. F1 — Document Conversion Service

## 4.1 Overview

The document conversion service is the backbone of multi-format support. It converts PDF, EPUB, DOCX, images, and 50+ file types into markdown that can be ingested by the chat and embedding pipeline. In the paid Copilot Plus, this processing happens on Brevilabs servers. Our implementation will be fully self-hosted.

## 4.2 User Stories

- US-F1-01: As a user, I can add a PDF to my chat context and ask questions about its content, so I can work with research papers without leaving Obsidian.

- US-F1-02: As a user, I can add EPUB books as context to chat, so I can discuss and take notes on books I’m reading.

- US-F1-03: As a user, I can add DOCX, PPTX, and other office files as context, so my workflow isn’t limited to markdown.

- US-F1-04: As a user, converted documents are optionally saved as .md files in my vault, so they can be indexed for vault search.

## 4.3 Technical Architecture

Processing Pipeline:

- User triggers file conversion via the Obsidian plugin (@context or +Add Context button)

- Plugin sends file to self-hosted conversion API endpoint

- API routes file to appropriate converter based on MIME type

- Converter produces structured markdown output

- Markdown is returned to plugin and injected into chat context

- Optionally persisted to vault as .md file for future indexing

Recommended Libraries:

| File Type | Library / Tool | Notes |
| --- | --- | --- |
| PDF | Docling (IBM) or pdf-parse + Tesseract OCR | Docling handles complex layouts, tables, figures. Fallback to pdf-parse for simple text PDFs. |
| EPUB | epub2txt or pandoc | Extract text + chapter structure into markdown sections. |
| DOCX | mammoth.js or pandoc | mammoth for Node.js native; pandoc for CLI pipeline. |
| PPTX | python-pptx + custom extractor | Extract slide text, notes, and embedded images. |
| Images | Tesseract.js or LLM vision API | OCR for scanned docs; vision API for diagrams/charts. |
| CSV/XLSX | SheetJS (xlsx) | Convert to markdown tables. |

API Design:

- Endpoint: POST /api/convert

- Input: multipart/form-data with file + options (output format, OCR toggle, save-to-vault flag)

- Output: JSON { markdown: string, metadata: { pages, wordCount, title } }

- Storage: Supabase Storage for temporary file holding; converted .md to vault folder

## 4.4 Acceptance Criteria

- PDF files up to 100 pages convert to markdown in under 30 seconds

- OCR accurately extracts text from scanned PDFs with 90%+ accuracy

- Tables in PDFs/DOCX are converted to markdown tables, not flattened text

- EPUB chapter structure is preserved as markdown headings

- Converted markdown is immediately usable as chat context

- Optional vault persistence works with configurable output folder

# 5. F2 — Enhanced Vault Search (Miyo Equivalent)

## 5.1 Overview

The enhanced vault search replaces the basic free-tier vector search with a production-grade retrieval pipeline. It supports multilingual embeddings, time-based filtering, hybrid search (semantic + keyword), and reranking. This is the “Miyo” equivalent in Copilot Plus.

## 5.2 User Stories

- US-F2-01: As a user, I can search my vault using natural language and get highly relevant results ranked by semantic similarity.

- US-F2-02: As a user, I can filter vault search by time range (e.g., “notes from last week about project X”).

- US-F2-03: As a user, I can search across notes written in multiple languages and get accurate results.

- US-F2-04: As a user, search results are reranked for quality so the top results are actually the most useful.

## 5.3 Technical Architecture

Embedding Pipeline:

- On vault open or note change, detect new/modified markdown files

- Chunk documents using sliding window (512 tokens, 128 overlap) with header-aware splitting

- Generate embeddings via configured provider (OpenAI, Cohere, Voyage, or local model)

- Store embeddings in Supabase pgvector table with metadata (file path, modified date, headings, tags)

- Maintain incremental index: only re-embed changed chunks

Search Pipeline:

- Parse user query for time filters and intent

- Generate query embedding

- Execute hybrid search: pgvector cosine similarity + Supabase full-text search (tsvector)

- Apply time-based and metadata filters via SQL WHERE clauses

- Rerank top-N results using cross-encoder model or LLM-based reranking

- Return ranked chunks with source note references

Supabase Schema:

| Table | Key Columns | Purpose |
| --- | --- | --- |
| vault_documents | id, file_path, content_hash, modified_at, title, tags | Track all vault documents and change detection |
| vault_chunks | id, document_id, chunk_text, chunk_index, heading_context, embedding (vector) | Store chunked content with embeddings |
| vault_search_index | id, document_id, searchable_text (tsvector) | Full-text search index for hybrid retrieval |

Embedding Model Options:

| Model | Provider | Dimensions | Multilingual | Notes |
| --- | --- | --- | --- | --- |
| text-embedding-3-small | OpenAI | 1536 | Yes | Cost-effective default |
| text-embedding-3-large | OpenAI | 3072 | Yes | Higher quality, more storage |
| embed-multilingual-v3 | Cohere | 1024 | Yes (100+ languages) | Best multilingual support |
| voyage-3-lite | Voyage AI | 512 | Yes | Fast and lightweight |
| nomic-embed-text | Local (Ollama) | 768 | Limited | Fully private, no API cost |

## 5.4 Acceptance Criteria

- Incremental indexing re-embeds only changed files on vault open (not full re-index)

- Search results return in under 2 seconds for vaults up to 10,000 notes

- Time-based queries correctly filter by modified date and date-formatted titles

- Hybrid search outperforms pure vector search on keyword-heavy queries

- Multilingual search returns relevant results across at least 5 major languages

- Reranking measurably improves top-5 result relevance vs. raw cosine similarity

# 6. F3 — AI Agent with Tool Use

## 6.1 Overview

The AI agent is the orchestration layer that routes user intent to specialized tools. It uses LLM function calling (tool use) to dispatch to vault search, web search, YouTube processing, composer, and other capabilities. This is the core “@” tool palette in Copilot Plus.

## 6.2 User Stories

- US-F3-01: As a user, I can type @ in the chat to see available tools and select one to invoke.

- US-F3-02: As a user, the agent automatically decides which tools to use based on my query without me having to explicitly select them.

- US-F3-03: As a user, the agent can chain multiple tools in sequence (e.g., search vault then search web for gaps).

## 6.3 Technical Architecture

Tool Registry:

| Tool ID | Trigger | Description | Backend Dependency |
| --- | --- | --- | --- |
| @vault | Vault search queries | Enhanced semantic + keyword search over vault | Supabase pgvector |
| @websearch | Real-time info needs | Web search via API | Firecrawl / SearXNG / Tavily |
| @youtube | YouTube URL in query | Transcript extraction + summarization | Supadata / youtube-transcript-api |
| @composer | Note editing requests | Apply diffs to notes from chat | Local file system |
| @url | URL in message | Fetch and parse web page content | Firecrawl / Jina Reader |
| @memory | Recall past context | Query long-term memory store | Supabase |

Agent Loop (using Anthropic / OpenAI tool-use API):

- User message arrives in chat

- System prompt includes tool definitions as JSON schema

- LLM returns either a text response or a tool_use block

- If tool_use: execute the tool, return tool_result to LLM

- LLM synthesizes final response incorporating tool results

- Support multi-step: LLM can call multiple tools in sequence

Implementation Notes:

- Use the Anthropic Messages API with tools parameter for Claude models

- Use OpenAI function_call for GPT models

- Abstract tool definitions so they work with both APIs via a unified adapter

- Each tool is a standalone module with: schema definition, execute() function, and result formatter

## 6.4 Acceptance Criteria

- @ palette shows all available tools with descriptions

- Agent correctly routes queries to appropriate tools without explicit user selection 90%+ of the time

- Multi-tool chaining works (e.g., vault search followed by web search)

- Tool execution errors are gracefully handled and shown to user

- Works with both Anthropic and OpenAI model providers

# 7. F4 — Web & URL Context Engine

## 7.1 Overview

This module enables two capabilities: (1) real-time web search from within chat, and (2) fetching and parsing any URL dropped into the chat as context. Both feed structured content into the LLM context window.

## 7.2 User Stories

- US-F4-01: As a user, I can use @websearch to get real-time information from the internet within my Obsidian chat.

- US-F4-02: As a user, I can drop any URL into the chat and the content is automatically fetched, parsed, and available as context.

- US-F4-03: As a user, I can pull content from X/Twitter posts by URL.

## 7.3 Technical Architecture

Web Search Pipeline:

- Search Provider Options: SearXNG (self-hosted, free), Tavily API (paid, high quality), Brave Search API (paid), or Perplexity API (paid with built-in summarization)

- Flow: User query → Search API → Top-N result URLs → Fetch + extract content → Inject into LLM context

- Rate limiting and caching layer to avoid redundant fetches

URL Parsing Pipeline:

- Primary: Firecrawl (self-hostable, handles JS-rendered pages)

- Fallback: Jina Reader API (https://r.jina.ai/{url}) for simple extraction

- Output: Clean markdown with title, author, date, and main content

- For X/Twitter: Use official API or Nitter instance for tweet extraction

API Design:

- POST /api/web/search — { query, maxResults } → { results: [{ title, url, snippet, content }] }

- POST /api/web/fetch — { url } → { markdown, metadata }

## 7.4 Acceptance Criteria

- Web search returns relevant results in under 5 seconds

- URL parsing correctly extracts main content (not nav, ads, footers)

- JS-rendered pages (SPAs) are correctly handled by Firecrawl

- Twitter/X URLs return tweet text, author, and date

- Content is truncated to fit within LLM context window limits

# 8. F5 — YouTube Content Processor

## 8.1 Overview

Extracts transcripts from YouTube videos and makes them available as chat context. Users can summarize, ask questions about, and take notes on video content without watching the full video.

## 8.2 User Stories

- US-F5-01: As a user, I can paste a YouTube URL in chat and get a summary of the video content.

- US-F5-02: As a user, I can ask follow-up questions about a YouTube video’s content.

- US-F5-03: As a user, I can save the transcript as a note in my vault.

## 8.3 Technical Architecture

Transcript Extraction Options:

| Service | Type | Pros | Cons |
| --- | --- | --- | --- |
| Supadata API | Paid API | Reliable, handles all video types | $0.001/request |
| youtube-transcript-api (Python) | Self-hosted | Free, no API key needed | May break with YouTube changes |
| yt-dlp + whisper | Self-hosted | Works for videos without captions | Slow, requires GPU for Whisper |
| Innertube API (unofficial) | Self-hosted | Direct YouTube data | Fragile, may break |

Processing Flow:

- Extract video ID from YouTube URL

- Fetch transcript via configured provider

- Clean and format transcript (remove filler, add timestamps as markdown headers)

- If no transcript available, fall back to yt-dlp + Whisper transcription

- Inject formatted transcript into LLM context

- Optionally save to vault as timestamped .md note

## 8.4 Acceptance Criteria

- Transcript extraction works for 95%+ of public YouTube videos with captions

- Processing completes in under 10 seconds for videos up to 2 hours

- Timestamp markers allow users to reference specific parts of the video

- Fallback to audio transcription works when captions are unavailable

# 9. F6 — Composer (In-Chat Note Editing)

## 9.1 Overview

The Composer enables users to edit notes directly from the chat interface using natural language commands. It’s conceptually similar to how Cursor’s Apply or Claude Code’s file editing works: the LLM generates a targeted diff and applies it to the file.

## 9.2 User Stories

- US-F6-01: As a user, I can ask the AI to reorganize, tag, or clean up a note and see the changes applied directly.

- US-F6-02: As a user, I can review proposed changes before they’re applied (diff preview).

- US-F6-03: As a user, I can undo any Composer changes with a single action.

- US-F6-04: As a user, I can use Composer to generate new content and insert it at a specific location in a note.

## 9.3 Technical Architecture

Edit Pipeline:

- User invokes @composer with an editing instruction and target note reference

- Plugin reads current note content and sends it with the instruction to LLM

- LLM returns structured edit operations (via tool use): editFile({ path, old_text, new_text }) or replaceAll({ path, content })

- Plugin shows diff preview in chat (green/red highlighting)

- User accepts or rejects the changes

- On accept: apply edits to note, create undo snapshot

- On reject: discard and allow user to refine instruction

Edit Operation Types:

| Operation | LLM Tool Schema | Use Case |
| --- | --- | --- |
| Targeted Edit | editFile({ path, old_text, new_text }) | Replace specific section of a note |
| Full Rewrite | replaceAll({ path, content }) | Complete reorganization or reformat |
| Insert | insertAt({ path, position, content }) | Add new content at cursor or heading |
| Append | appendTo({ path, content }) | Add content to end of note |
| Add Tags | updateFrontmatter({ path, frontmatter }) | Modify YAML frontmatter |

## 9.4 Acceptance Criteria

- Diff preview accurately shows all proposed changes before application

- Targeted edits preserve all unchanged content exactly

- Undo restores the note to its exact pre-edit state

- Frontmatter edits don’t break YAML formatting

- Multiple sequential edits work without corruption

# 10. F7 — Projects Mode

## 10.1 Overview

Projects Mode allows users to define scoped contexts (work, personal, research, etc.) that filter which notes, files, and settings are active during a chat session. This prevents cross-contamination between different knowledge domains.

## 10.2 User Stories

- US-F7-01: As a user, I can create named projects with specific folder scopes, so vault search only returns notes relevant to my current project.

- US-F7-02: As a user, each project can have its own system prompt, preferred model, and context files.

- US-F7-03: As a user, I can switch between projects from the chat sidebar.

## 10.3 Technical Architecture

Data Model (Supabase):

| Field | Type | Description |
| --- | --- | --- |
| id | uuid | Primary key |
| name | text | Project display name |
| folder_scopes | text[] | Array of vault folder paths included in this project |
| system_prompt | text | Custom system prompt for this project’s chat |
| preferred_model | text | LLM model identifier |
| context_files | text[] | Pinned files always included in context |
| created_at | timestamptz | Creation timestamp |

Integration Points:

- Vault search (F2): filter by project’s folder_scopes in WHERE clause

- Agent (F3): inject project’s system_prompt as prefix to all agent calls

- Chat UI: project selector in sidebar header, persist last-used project

## 10.4 Acceptance Criteria

- Creating a project with folder scopes correctly filters vault search results

- Project system prompts are applied to all chat interactions within that project

- Switching projects immediately updates the active context

- Projects persist across Obsidian restarts

# 11. F8 — Long-Term Memory

## 11.1 Overview

Long-term memory gives the AI agent persistent knowledge about the user across chat sessions. It stores facts, preferences, and context that the agent can retrieve to provide more personalized and informed responses.

## 11.2 User Stories

- US-F8-01: As a user, the AI remembers facts I’ve told it in previous conversations (e.g., my role, preferences, project context).

- US-F8-02: As a user, I can view, edit, and delete stored memories.

- US-F8-03: As a user, memories are automatically extracted from conversations without me having to explicitly save them.

## 11.3 Technical Architecture

Memory Pipeline:

- After each chat session, run an extraction prompt against the conversation

- LLM extracts structured facts: { category, fact, confidence, source_chat_id }

- Deduplicate against existing memories (semantic similarity check)

- Store in Supabase with embedding for retrieval

- On new chat, retrieve top-K relevant memories based on initial user message

- Inject memories into system prompt as background context

Supabase Schema:

| Field | Type | Description |
| --- | --- | --- |
| id | uuid | Primary key |
| category | text | preference ¦ fact ¦ project_context ¦ relationship |
| content | text | The memory content |
| embedding | vector(1536) | For semantic retrieval |
| confidence | float | Extraction confidence score |
| source_chat_id | uuid | Reference to originating chat |
| created_at | timestamptz | When the memory was stored |
| updated_at | timestamptz | Last update |

## 11.4 Acceptance Criteria

- Memories persist across Obsidian restarts and new chat sessions

- Relevant memories are retrieved and used in context within 1 second

- Users can view all stored memories in a settings/management UI

- Users can edit or delete individual memories

- Duplicate facts are merged rather than creating redundant entries

# 12. Technical Infrastructure

## 12.1 System Architecture

The self-hosted backend runs as a Next.js API route layer (or standalone Express/Fastify service) alongside Supabase for persistence. The Obsidian plugin communicates with this backend instead of Brevilabs servers.

Component Map:

| Component | Technology | Purpose |
| --- | --- | --- |
| Plugin (Frontend) | TypeScript + Obsidian API | Chat UI, tool palette, file access, diff preview |
| API Server | Next.js API Routes or Fastify | Document conversion, search, web fetch, YouTube |
| Database | Supabase (PostgreSQL + pgvector) | Embeddings, memories, projects, chat history |
| Object Storage | Supabase Storage | Temporary file uploads, converted documents |
| Embedding Service | OpenAI / Cohere / Local (Ollama) | Generate text embeddings |
| LLM Provider | Anthropic / OpenAI / OpenRouter / Ollama | Chat completions + tool use |
| Web Scraper | Firecrawl (self-hosted) or Jina | URL content extraction |
| Search Engine | SearXNG (self-hosted) or Tavily | Web search results |

## 12.2 Configuration Schema

All services are configured via a single JSON config in the plugin settings, mapping to environment variables on the backend:

| Config Key | Required | Default | Description |
| --- | --- | --- | --- |
| api.baseUrl | Yes | http://localhost:3000 | Self-hosted backend URL |
| llm.provider | Yes | anthropic | LLM provider (anthropic, openai, openrouter, ollama) |
| llm.apiKey | Yes | — | API key for LLM provider |
| llm.model | Yes | claude-sonnet-4-20250514 | Model identifier |
| embedding.provider | Yes | openai | Embedding provider |
| embedding.model | Yes | text-embedding-3-small | Embedding model |
| search.provider | No | searxng | Web search provider |
| search.apiKey | Conditional | — | API key if using paid search |
| youtube.provider | No | youtube-transcript-api | YouTube transcript provider |
| scraper.provider | No | jina | URL scraper provider |

# 13. Phasing & Roadmap

| Phase | Timeline | Features | Milestone |
| --- | --- | --- | --- |
| Phase 1 | Weeks 1–4 | F1 (Document Conversion) + F2 (Enhanced Search) | Core retrieval pipeline operational |
| Phase 2 | Weeks 5–8 | F3 (Agent) + F4 (Web/URL) + F5 (YouTube) | Full agent with external data sources |
| Phase 3 | Weeks 9–12 | F6 (Composer) + F7 (Projects) | Complete editing and scoping capabilities |
| Phase 4 | Weeks 13–14 | F8 (Long-Term Memory) | Persistent personalization layer |

Dependencies Between Features:

- F3 (Agent) depends on F2 (Search) for @vault tool

- F3 (Agent) depends on F4 (Web) for @websearch and @url tools

- F3 (Agent) depends on F5 (YouTube) for @youtube tool

- F6 (Composer) depends on F3 (Agent) for tool dispatch

- F7 (Projects) depends on F2 (Search) for scoped search filtering

- F8 (Memory) depends on F3 (Agent) for @memory tool and extraction pipeline

# 14. Risks & Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| YouTube transcript API breaks due to upstream changes | F5 unavailable | Medium | Implement fallback chain: Supadata → youtube-transcript-api → yt-dlp+Whisper |
| Obsidian plugin API changes break integration | Plugin breaks on update | Low | Pin Obsidian version in dev, test against beta releases |
| pgvector performance degrades at scale (100K+ chunks) | Slow search | Medium | Use IVFFlat or HNSW index, partition by project |
| LLM tool-use inconsistency across providers | Agent routing fails | Medium | Normalize tool schemas, add provider-specific adapters |
| Document conversion quality varies by file type | Poor context quality | High | Implement quality scoring; fallback to LLM vision for complex layouts |
| Self-hosted infra adds maintenance burden for 2-person team | Dev time sink | Medium | Use Docker Compose for single-command deployment; defer self-hosting search to Phase 2+ |

# 15. Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Vault search relevance (top-5 precision) | > 80% | Manual evaluation on 50 test queries |
| Document conversion success rate | > 95% | Automated test suite across file types |
| Agent tool routing accuracy | > 90% | Log and review 100 agent interactions |
| End-to-end response latency (with tools) | < 8 seconds | P95 latency monitoring |
| Memory retrieval relevance | > 75% | Manual evaluation on recall accuracy |

# 16. Open Questions

- Should document conversion run in-process (Node.js) or as a separate Python microservice for access to Docling/Tesseract?

- Should we use Obsidian’s built-in search API as a complement to pgvector, or fully replace it?

- Is there a need for a standalone desktop app (like Copilot’s Miyo app) or is the plugin + backend sufficient?

- Should chat history be stored in Supabase or kept as local .md files in the vault?

- How should we handle token budget management when combining vault context + web context + memory in a single prompt?